# Spec-to-Implementation Review — Presence App

Full mapping of every requirement from the original spec prompts (M0–M6, UI-1–UI-4) to the actual implementation.
Review date: 2026-06-19

## Legend

| Symbol | Meaning |
| --- | --- |
| ✅ | Implemented as specified |
| ⚠️ | Implemented with a known deviation from the spec (explained below) |
| ❌ | Not implemented — detail and remediation provided |
| ➕ | Implemented beyond the spec — rationale provided |

## M0 — Monorepo Scaffold

Spec goal: create the full monorepo skeleton with all tooling configured before any feature work begins.

| Requirement | Status | Detail |
| --- | --- | --- |
| frontend/, backend/, docs/ folders | ✅ | Present with all sub-folders (routes/, models/, services/, config/, middleware/, types/ on the backend; components/, pages/, hooks/, services/, types/, utils/, context/ on the frontend) |
| .gitignore and .env.example | ✅ | Both present; .env.example lists all required environment variables for backend and frontend |
| Backend stack: Express + TypeScript + Mongoose + Passport + JWT + WebSockets + Nodemailer | ✅ | All installed and configured |
| Frontend stack: React 19 + TypeScript + Vite 6 + Tailwind CSS v4 | ✅ | All installed; Tailwind v4 via @tailwindcss/vite plugin |
| Multi-stage Dockerfiles (backend + frontend) | ✅ | Backend: Node 20 build + runtime stage; Frontend: Node build + nginx runtime |
| railway.toml per service | ✅ | One file per service, pointing to the correct Dockerfile and health-check path |
| MongoDB replica set in docker-compose (required for Change Streams) | ✅ | docker-compose.yml runs MongoDB with --replSet rs0; a one-shot mongo-init container calls rs.initiate() after startup |
| nginx on dynamic ${PORT} (Railway assigns port at runtime) | ✅ | nginx template in /etc/nginx/templates/ uses envsubst so ${PORT} is replaced at container start |

## M1 — Authentication & Core Models

### Authentication

Spec goal: Google OAuth 2.0 restricted to @dblue.it, JWT in an httpOnly cookie, dev-login fallback.

| Requirement | Status | Detail |
| --- | --- | --- |
| Google OAuth 2.0 via Passport.js | ✅ | backend/src/config/passport.ts — GoogleStrategy with profile + email scopes |
| Domain restriction: @dblue.it only | ✅ | Passport callback rejects emails not ending in @dblue.it and redirects to ${APP_URL}/login?error=unauthorized |
| JWT signed with 7-day expiry | ✅ | backend/src/config/jwt.ts — signToken(userId) produces a 7-day token; verifyToken(token) returns payload or null |
| JWT delivered via httpOnly cookie (sameSite: lax, secure in prod) | ⚠️ | Backend behaviour is correct — the cookie is set on the OAuth callback and the dev-login response with httpOnly: true, secure: production, sameSite: 'none' in prod / 'lax' in dev. Frontend deviation: Railway deploys frontend and backend on different subdomains; browsers block cross-origin SameSite=lax cookies. To work around this, the frontend extracts the token from the URL query param (?token=…) after the OAuth redirect, stores it in sessionStorage, and sends it in every request as Authorization: Bearer <token>. sessionStorage is cleared when the tab closes (safer than localStorage). This is a deliberate architectural decision, not a bug. The backend requireAuth middleware accepts both the cookie and the Bearer header. |
| GET /auth/google | ✅ | Initiates the OAuth flow (redirect to Google) |
| GET /auth/google/callback | ✅ | Receives the OAuth code, creates/updates the user, generates JWT, sets the cookie, redirects to the frontend root (token also appended in query string for the sessionStorage fallback) |
| POST /auth/dev-login | ✅ | Only enabled when ENABLE_DEV_LOGIN=true. Accepts { username, password }, validates against DEV_LOGIN_USER / DEV_LOGIN_PASS env vars, creates a user with googleId: 'dev-login' if not found, returns { ok: true, token } and sets the same cookie. Returns 404 in production. |
| GET /auth/me | ✅ | Returns { id, email, name, avatar, role, teammates, contract, preferences, onboardingCompleted } for the authenticated user |
| POST /auth/logout | ✅ | Clears the auth cookie; returns { message: 'Logout effettuato' } |

### User Model (backend/src/models/user.model.ts)

| Field | Status | Detail |
| --- | --- | --- |
| googleId (unique) | ✅ |  |
| email (unique, lowercase) | ✅ |  |
| name, avatar | ✅ |  |
| role — 5 values: employee / lab_responsible / admin_member / director / owner | ✅ | Default: employee |
| teammates — array of ObjectId refs, max 5 | ✅ | Custom Mongoose validation enforces max 5 |
| contract.presenceDaysTarget | ✅ | Default: 10 days/month |
| preferences.theme (light / dark / system) | ✅ | Default: system |
| preferences.notifications.waitingListPromotion | ✅ | Default: true |
| preferences.notifications.sickLeaveReminder | ✅ | Default: true |
| preferences.accessibility.reducedMotion | ✅ | Default: false |
| preferences.accessibility.textSize (default / large) | ✅ | Default: default |
| onboardingCompleted | ✅ | Default: false |
| preferences.notifications.statusReminder11 | ➕ | Not in the original spec. Added as a future-proof extension (notification at 11:00 if no status set). No backend email implementation yet — field is a stub. |
| preferences.notifications.statusReminder18 | ➕ | Same as above (notification at 18:00). Stub only. |
| preferences.notifications.projectTeammateBooking | ➕ | Not in the spec. Would notify when a project teammate books the office. Stub only. |
| preferences.notifications.monthlyOverview | ➕ | Not in the spec. Would send a monthly presence summary. Stub only. |
| preferences.notifications.newActivity | ➕ | Not in the spec. General activity feed notification. Stub only. |
| preferences.accessibility.screenReader | ➕ | Not in the original spec. Adds a screen reader optimisation mode. Implemented in the frontend UI. |
| preferences.accessibility.highContrast | ➕ | Not in the original spec. High-contrast visual mode. Implemented in the frontend UI. |

Note on extra notification/accessibility fields: these were added during frontend development to support a richer Profile UI. The fields exist in the model and preferences update endpoint, but no backend email or push-notification logic is wired to statusReminder11/18, projectTeammateBooking, monthlyOverview, or newActivity. To fully implement them, email templates and trigger points must be added to the email service.

### Room Model (backend/src/models/room.model.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| Fields: name, capacity, type, isActive, createdBy | ✅ |  |
| Types: open_space / lab / admin / management | ✅ |  |
| Default rooms seeded on first owner login | ✅ | seedDefaultRooms(userId): Red, Green, Blue (open_space, 20 each), DBLue Innovation Lab (lab, 15), Admin Room (admin, 8), Management Room (management, 6) — total 89 desks |
| GET /rooms filters by role | ✅ | employee → open_space only; lab_responsible → open_space + lab; admin_member → open_space + admin; director → open_space + management; owner → all |
| POST /rooms (owner only) | ✅ | Creates room with createdBy = req.user._id; returns 201 with the created room |
| PATCH /rooms/:id (owner only) — block deactivation if future bookings exist | ✅ | When isActive is set to false, the handler counts WorkingStatus records with date > today and status IN [in_office, waiting_list, office_no_desk] for that room; returns 409 { error, count } if any found |
| DELETE /rooms/:id (owner only) — soft delete | ✅ | Checks for future active bookings (same logic as PATCH); sets isActive: false |
| Server-side room-type validation at booking time | ❌ | Missing. GET /rooms correctly restricts which rooms a role can see, but POST /presence (upsertStatus) and POST /presence/:date/checkin do not re-validate that the user’s role is allowed for the chosen room. A malicious or misconfigured client can currently book a lab room as an employee. Fix: add a role-to-room-type check inside upsertStatus and the check-in handler, returning 403 if the room type is not in the user’s allowed set. |

### User Routes (backend/src/routes/users.routes.ts)

| Requirement | Status | What it does |
| --- | --- | --- |
| GET /users | ✅ | Returns { id, name, email, avatar, role } for all users. Optional ?search= query param filters on name or email (case-insensitive regex). |
| PATCH /users/me/teammates | ✅ | Accepts { teammates: string[] } (max 5 IDs). Validates that all IDs exist in the DB. Updates req.user.teammates. Returns the updated user. |
| PATCH /users/me/preferences | ✅ | Accepts a deep-partial preferences object. Uses dot-notation flattening to perform a $set on only the provided keys, preserving unspecified preferences. Returns the updated preferences. |
| PATCH /users/me/onboarding | ✅ | Sets onboardingCompleted: true. Returns { onboardingCompleted: true }. |

## M2 — Working Status CRUD + State Machine

### WorkingStatus Model (backend/src/models/working-status.model.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| userId, date (YYYY-MM-DD string), status | ✅ | Date stored as a string, not a Date object — avoids timezone drift |
| isConfirmed, confirmedAt | ✅ |  |
| room, isUsingDesk | ✅ |  |
| offTime — type (morning / afternoon / custom) + optional hours | ✅ |  |
| isRetrofit, isLastMinuteUnbooking | ✅ |  |
| 9 status values | ✅ | in_office, remote, mission, leave, sick, parental_leave, waiting_list, office_no_desk, pending |
| Unique index (userId, date) | ✅ | Ensures one record per user per day |
| Index (date, status) | ✅ | Enables fast per-date availability queries |

### Working Status Service (backend/src/services/working-status.service.ts)

#### getStatusForUser(userId, month)

Spec: return the full working-day calendar for a month, enriching each day with colleague data and capacity.
Implementation: ✅

- Fetches all the user’s WorkingStatus records for the month.

- Generates all Mon–Fri dates in the month (no Italian holiday exclusion — weekends only).

- For each working day missing a DB record → returns a virtual { date, status: 'pending', isConfirmed: false }.

- Enriches each day with:

  - bookedCount: total users with in_office or office_no_desk on that date.

  - totalCapacity: sum of all active room capacities (from capacity service).

  - colleagueAvatars: up to 10 avatar URLs of colleagues with in_office/office_no_desk on that date.

  - projectTeammatesCount: how many of the user’s teammates are in office that day.

#### upsertStatus(userId, date, payload)

Spec: create/update a status with full business rules.
Implementation: ✅

Business rules applied in order: 1. If existing record has isConfirmed: true → 409 “Status già confermato, non modificabile” (cannot change a confirmed day). 2. If status === 'sick' and date !== today → 400 “Malattia dichiarabile solo per il giorno corrente” (sick only for today, unless retrofit). 3. If incoming status is in_office → calls isCapacityAvailable(date). If the office is full → auto-downgrades to waiting_list. 4. If existing status was in_office/office_no_desk and new status removes the booking (remote, pending, leave, sick, mission) → calls promoteFromWaitingList(date) as fire-and-forget. 5. If status === 'sick' and date === today → sends sendSickLeaveConfirmation email as fire-and-forget. 6. Sets isLastMinuteUnbooking: true if the previous status was in_office/waiting_list and the cancellation date is today or tomorrow (isLastMinute(date)). 7. Performs findOneAndUpdate with upsert: true on { userId, date }.

#### bulkUpsertStatus(userId, updates)

Spec: batch update with partial failure handling.
Implementation: ✅

Iterates through updates, calls upsertStatus for each. Collects successes in succeeded[] and failures in failed[] (with { date, error }). Does not stop on individual errors. Returns { succeeded, failed }.

#### updateOffTime(userId, date, offTime)

Spec: update only the offTime field without touching status or isConfirmed.
Implementation: ✅ — upserts offTime field only.

#### retrofitStatus(userId, date, payload)

Spec: allow modification of previous-month records, marking them with isRetrofit: true.
Implementation: ✅

- Rejects dates in the current month or future.

- Rejects if the record is already isConfirmed.

- Sets isRetrofit: true.

#### getColleaguePresences(date, requestingUserId)

Spec: not explicitly specified in M2 (added to support M3 check-in UI).
Implementation: ➕ Returns all users’ presence for a date (excluding the requester). Returns { userId, name, status, room, isConfirmed } per user, defaulting unset users to status: 'pending'.

### Presence Routes (backend/src/routes/presence.routes.ts)

| Endpoint | Status | What it does / returns |
| --- | --- | --- |
| GET /presence?month=YYYY-MM | ✅ | Calls getStatusForUser. Returns an array of working-day objects, each with date, status, isConfirmed, bookedCount, totalCapacity, colleagueAvatars, projectTeammatesCount. |
| POST /presence | ✅ | Body: { date, status, isUsingDesk?, room? }. Calls upsertStatus. Returns the updated WorkingStatus document. The returned status may differ from what was requested (e.g., in_office → waiting_list). |
| POST /presence/bulk | ✅ | Body: { updates: [...] }. Returns { succeeded: WorkingStatus[], failed: [{ date, error }] }. |
| GET /presence/:date/offtime | ✅ | Returns { date, offTime } where offTime is null or { type, hours? }. 404 if no record. |
| PATCH /presence/:date/offtime | ✅ | Body: { offTime: { type, hours? } \¦ null }. Returns updated WorkingStatus. |
| DELETE /presence/:date/offtime | ✅ | Calls updateOffTime(…, null). Returns updated WorkingStatus with offTime cleared. |
| POST /presence/:date/retrofit | ✅ | Body: { status, offTime? }. Calls retrofitStatus. Returns updated WorkingStatus with isRetrofit: true. |
| GET /presence/:date/colleagues | ➕ | Not in the original spec. Calls getColleaguePresences. Returns all colleagues’ statuses for a date. Added because DailyDetail.tsx needed to render “who’s in the office today” without re-fetching the full month. |

### Scheduler (backend/src/services/scheduler.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| Cron at 23:59 — auto-confirm mission / leave / sick / parental_leave | ✅ | startScheduler() runs autoConfirmStatuses() via cron '59 23 * * *'. Finds all WorkingStatus for today with status in [mission, leave, sick, parental_leave] and isConfirmed: false, then sets isConfirmed: true and confirmedAt: now(). |

## M3 — Desk Booking + FIFO Waiting List

### Capacity Service (backend/src/services/capacity.service.ts)

| Function | Status | What it does |
| --- | --- | --- |
| getTotalCapacity(date) | ✅ | Sums capacity of all Rooms where type === 'open_space' and isActive: true. Result is cached in memory for 60 seconds. |
| getBookedCount(date) | ✅ | Counts WorkingStatus records for date with status IN [in_office, office_no_desk]. waiting_list is excluded (not yet confirmed). |
| isCapacityAvailable(date) | ✅ | Returns getBookedCount(date) < getTotalCapacity(date). |
| getWaitingList(date) | ✅ | Returns WorkingStatus records with status === 'waiting_list' for the date, sorted by createdAt ASC (strict FIFO). |
| promoteFromWaitingList(date) | ✅ | If isCapacityAvailable: takes the first entry from getWaitingList, sets its status to in_office, and calls sendWaitingListPromotion(user.email, date) as fire-and-forget. |
| getPresenceBreakdown(date) | ✅ | Returns { date, rooms: [{ name, booked, capacity }], extras, totalBooked, totalCapacity }. extras = bookings with no room assigned. Used by the WebSocket change-stream broadcast. |

### Check-in Endpoint (POST /presence/:date/checkin)

Spec: confirm presence for the current day only.
Implementation: ✅

- Returns 400 if date !== today.

- Returns 404 if no WorkingStatus record exists for the user on that date.

- Returns 400 if status === 'waiting_list' (cannot check in from the waiting list).

- Accepts statuses in_office, office_no_desk, remote.

- Sets isConfirmed: true, confirmedAt: now().

- Optionally updates room and isUsingDesk from body.

- Returns the updated WorkingStatus.

### Room Soft-Delete Booking Check

Spec: prevent deactivating a room if future bookings exist.
Implementation: ✅ — both PATCH /rooms/:id (when isActive → false) and DELETE /rooms/:id query for future WorkingStatus records referencing the room before proceeding.

## M4 — WebSocket + MongoDB Change Streams

### WebSocket Service (backend/src/services/websocket.service.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| WS server at /ws on the same Express process | ✅ | initWebSocket(server) attaches a ws.WebSocketServer to the HTTP server on path /ws |
| Date-based subscription: { type: "subscribe", date: "YYYY-MM-DD" } | ✅ | Client sends this JSON message; the server adds the socket to a Map<date, Set<WebSocket>> |
| Heartbeat every 30 s | ✅ | setInterval pings all clients; if a client’s isAlive flag is still false from the previous cycle, the connection is terminated |
| broadcastToDate(date, payload) | ✅ | Sends JSON to all sockets subscribed to that date |
| Client auto-reconnect with exponential backoff | ✅ | useWebSocket.ts retries with delay doubling up to ~8 s |

### Change Stream Service (backend/src/services/change-stream.service.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| Watch WorkingStatus for insert / update / replace / delete | ✅ | Opens a MongoDB change stream with fullDocument: 'updateLookup' |
| On change: recalculate breakdown and broadcast | ✅ | Extracts date from fullDocument, calls getPresenceBreakdown(date), then broadcastToDate(date, breakdown) |
| MongoDB replica set (required for Change Streams) | ✅ | docker-compose + Railway both configured with --replSet rs0 |

WebSocket payload shape:

{
  "type": "presence_update",
  "data": {
    "date": "2026-06-19",
    "rooms": [{ "name": "Red", "booked": 12, "capacity": 20 }],
    "extras": 2,
    "totalBooked": 14,
    "totalCapacity": 60
  }
}

## M5 — Stats API + RBAC

### Stats Service (backend/src/services/stats.service.ts)

#### getMonthlyStats(userId, month) → MonthlyStats

Spec: monthly confirmed days vs. target, status distribution, unbooking counts.

| Field | Status | Detail |
| --- | --- | --- |
| presenceDaysConfirmed | ✅ | Count of records with status === 'in_office' AND isConfirmed: true |
| presenceDaysTarget | ✅ | From user.contract.presenceDaysTarget (default 10) |
| distribution.inOffice | ✅ | Count of status === 'in_office' records |
| distribution.remote | ✅ | Count of status === 'remote' |
| distribution.mission | ✅ | Count of status === 'mission' |
| distribution.leave | ✅ | Count of leave + parental_leave combined |
| distribution.sick | ✅ | Count of status === 'sick' |
| unbooking.lastMinute | ✅ | Count of records with isLastMinuteUnbooking: true |
| unbooking.standard | ❌ | Hardcoded to 0. The spec defines standard unbooking as “in_office/waiting_list cancelled before the last-minute window”. To track this, the system would need either a wasUnbooked: boolean flag set on every cancellation (regardless of timing), or a status-change event log. Currently isLastMinuteUnbooking is only set when the cancellation IS last-minute; there is no flag for “cancelled with advance notice”. Fix: add wasUnbooked: boolean to the WorkingStatus model, set it to true in upsertStatus whenever a booking is removed (regardless of date), and compute standard = wasUnbooked AND NOT isLastMinuteUnbooking. |

#### getAnnualStats(userId, year) → AnnualStats

Spec: year-to-date breakdown with monthly granularity, only completed months.

| Field | Status | Detail |
| --- | --- | --- |
| monthlyBreakdown | ✅ | Calls getMonthlyStats for each month |
| Only completed months (< current month) | ✅ | Logic correctly determines the last completed month: if year === currentYear, it stops at currentMonth - 1; for past years it includes all 12 months |
| totalUnbooking | ✅ | Summed across all included months |
| averageMonthlyPresenceDays | ✅ | Mean of presenceDaysConfirmed across all included months |

#### getAreaStats(month, requestingUser) → AreaStats

Spec: org-wide aggregation for director/owner.

| Field | Status | Detail |
| --- | --- | --- |
| Role guard (director/owner only) | ✅ | Enforced inside the service; returns 403 if called by other roles |
| totalUsers | ✅ |  |
| avgPresenceDaysConfirmed | ✅ |  |
| usersAboveTarget / usersBelowTarget | ✅ | Compared against each user’s contract.presenceDaysTarget |
| totalUnbooking | ✅ | Summed across all users (standard is 0 — same gap as above) |

### Stats Routes (backend/src/routes/stats.routes.ts)

| Endpoint | Status | What it does / returns |
| --- | --- | --- |
| GET /stats/monthly?month=YYYY-MM | ✅ | Calls getMonthlyStats. Returns MonthlyStats. 400 if month format invalid. |
| GET /stats/annual?year=YYYY | ✅ | Calls getAnnualStats. Returns AnnualStats. |
| GET /stats/area?month=YYYY-MM | ✅ | Requires director/owner. Calls getAreaStats. Returns AreaStats. |
| GET /admin/stats/:userId/monthly | ➕ | Not in the original spec. Lets a director/owner fetch another user’s MonthlyStats. Added because Organisation.tsx needs per-colleague stats for the drill-down view. |

### RBAC (backend/src/middleware/rbac.middleware.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| requireRole(...roles) centralised factory | ✅ | Returns a middleware that checks req.user.role against the allowed list; returns 403 { error: 'Permesso negato' } if rejected |
| Room create/edit/delete → owner only | ✅ |  |
| Area stats → director/owner | ✅ |  |
| Colleague visibility: director/owner sees all | ✅ |  |
| Colleague visibility: other roles see only their area + teammates | ❌ | Not implemented. The spec says employees/lab_responsible/admin_member should only see colleagues within their organisational area. The User model has no area or department field. getColleaguePresences() returns all users without area filtering. A comment in the service marks this as TODO. Fix: add an area: string (or enum) field to the User model, populate it during onboarding or via admin, and filter getColleaguePresences() to return only users with the same area value, plus always include the requester’s teammates. |

## M6 — Email Notifications + Retrofit + Off-Time

### Email Service (backend/src/services/email.service.ts)

| Requirement | Status | Detail |
| --- | --- | --- |
| Nodemailer with SMTP (SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS) | ✅ |  |
| Console fallback when SMTP not configured (dev) | ✅ | If SMTP_HOST is unset, sendMail logs the email content to the console instead of sending |
| sendWaitingListPromotion(to, date) | ✅ | Subject: “✅ Posto confermato in ufficio — {date}”. HTML body notifies the user of promotion and reminds them to check in by 10:00. Called from promoteFromWaitingList. |
| sendSickLeaveConfirmation(to, date) | ✅ | Subject: “Malattia registrata — {date}”. HTML body confirms the sick leave. Called from upsertStatus when status === 'sick' for today. |
| Fire-and-forget pattern (does not block the response) | ✅ | Both email functions are called without await and errors are caught with .catch(console.error) |

### Admin Routes (backend/src/routes/admin.routes.ts)

| Endpoint | Status | What it does / returns |
| --- | --- | --- |
| POST /admin/retrofit/:userId/:date | ✅ | Director/owner only. Body: { status, offTime? }. Validates date is in the previous calendar month. Loads the target user (404 if missing). Calls retrofitStatus(userId, date, payload). Returns the updated WorkingStatus plus retrofittedBy: req.user.id. |
| GET /admin/users | ✅ | Director/owner only. Returns all users: { id, name, email, role, avatar, onboardingCompleted, contract }. |
| PATCH /admin/users/:userId/role | ✅ | Owner only. Body: { role }. Validates role against whitelist. Prevents self-demotion. Returns { name, email, role }. |
| POST /admin/seed | ➕ | Not in the original spec. Owner only. Body: { fresh?: boolean } (if true, wipes the DB first). Runs the full seed service, generating 80+ realistic users with statuses spanning 13 months. Returns { ok: true, summary }. Reason: manual seeding was impractical during development and testing; this endpoint enables a one-click demo environment. |

### Off-Time Routes (backend/src/routes/presence.routes.ts)

| Endpoint | Status | What it does / returns |
| --- | --- | --- |
| GET /presence/:date/offtime | ✅ | Returns { date, offTime }. offTime is null if not set. 404 if no WorkingStatus found for that date. |
| PATCH /presence/:date/offtime | ✅ | Body: { offTime: { type: 'morning'\¦'afternoon'\¦'custom', hours?: number } }. Updates offTime without touching status or isConfirmed. Returns updated WorkingStatus. |
| DELETE /presence/:date/offtime | ✅ | Calls updateOffTime(…, null). Returns updated WorkingStatus with offTime cleared. |

## UI-1 — Frontend Setup + Auth

| Requirement | Status | Detail |
| --- | --- | --- |
| Prototype copied to frontend/src/ | ✅ | All components, hooks, types, utils from presence---office-planner/ |
| Hardcoded date '2026-10-09' replaced with dynamic new Date() | ✅ | dateUtils.ts and App.tsx both use new Date() |
| API client with credentials: 'include' | ⚠️ | api.ts uses credentials: 'include' in the base request() wrapper (so cookies are included when present), but authentication is actually performed via Authorization: Bearer header from sessionStorage due to the cross-domain CORS constraint explained in M1. Both mechanisms coexist safely. |
| getMe(), logout(), getUsers(), updateTeammates(), updatePreferences(), completeOnboarding() | ✅ | All implemented in frontend/src/services/api.ts |
| 401 → auto-redirect to /login | ✅ | Inside request(), a 401 response calls window.location.href = '/login' |
| AuthContext with useAuth() hook | ✅ | frontend/src/context/AuthContext.tsx — provides { user, loading, logout, refreshUser } |
| Loading state while getMe() is in flight | ✅ | loading: true until the first getMe() resolves |
| logout() → clear user + redirect /login | ✅ |  |
| Login page: Google OAuth button | ✅ | Button → ${BASE_URL}/auth/google |
| Dev login form (visible only if VITE_DEV_LOGIN_ENABLED=true) | ✅ | Email + password form below the Google button |
| Error display on ?error=unauthorized | ✅ | Shown when Google rejects a non-@dblue.it account |
| /login public, /* → ProtectedRoute | ✅ | main.tsx + ProtectedRoute.tsx |
| ProtectedRoute redirects unauthenticated users | ✅ |  |
| userName / userRole from the authenticated user (not hardcoded) | ✅ | App.tsx maps user.role to the internal UserRole enum |
| Onboarding shown only when !user.onboardingCompleted | ✅ |  |
| onLogout callback passed to Profile | ✅ |  |

## UI-2 — Working Status from API

| Requirement | Status | Detail |
| --- | --- | --- |
| getPresence(month) | ✅ | GET /presence?month=YYYY-MM — returns DayPresence[] |
| upsertStatus(date, payload) | ✅ | POST /presence |
| bulkUpsertStatus(updates) | ✅ | POST /presence/bulk |
| updateOffTime(date, offTime) | ✅ | PATCH /presence/:date/offtime |
| usePresence hook — optimistic updates + rollback | ✅ | frontend/src/hooks/usePresence.ts — saves previous state before any update and restores it if the API call throws |
| Remove INITIAL_DAYS from App.tsx | ✅ | Data is loaded from the API on mount |
| Load current + next month on mount | ✅ | Promise.all([getPresence(currentMonth), getPresence(nextMonth)]) |
| Skeleton/loading state while fetching | ✅ |  |
| Historical month loading (month navigation) | ✅ | On month-change, calls getPresence(selectedMonth) and merges into the days state |
| useColleagues with deterministic colour hash | ✅ | frontend/src/hooks/useColleagues.ts — maps User IDs to one of 12 Tailwind colours via a hash function |
| Remove hardcoded COLLEAGUES import | ✅ |  |
| Colleagues used in DailyDetail and Onboarding from the API | ✅ |  |

## UI-3 — Check-in, Room Selection, Onboarding, Teammates

| Requirement | Status | Detail |
| --- | --- | --- |
| checkIn(date, room?, isUsingDesk?) | ✅ | POST /presence/:date/checkin |
| getRooms() | ✅ | GET /rooms — returns Room[] filtered by the user’s role |
| handleCheckIn for Remote status | ✅ | Calls checkIn(date) without a room after the optimistic UI update |
| Rollback + toast on API error | ✅ |  |
| RoomSelection populated from getRooms() | ✅ | frontend/src/components/RoomSelection.tsx |
| Rooms loaded at app mount and passed to components | ✅ | App.tsx fetches rooms on mount via useEffect |
| Waiting list: no local capacity check — backend decides | ✅ | App.tsx sends IN_OFFICE and trusts the returned status from the API |
| Onboarding → updateTeammates() → completeOnboarding() | ✅ | Onboarding.tsx calls both in sequence; if either fails, onboarding is not closed |
| Teammates in Profile: add/remove with API persistence | ✅ | Profile.tsx + App.tsx handleUpdateProjectTeammates |
| Teammates loaded on startup when onboardingCompleted | ✅ | App.tsx useEffect on user change |

## UI-4 — Stats, Preferences, WebSocket

| Requirement | Status | Detail |
| --- | --- | --- |
| getStatsMonthly(month) | ✅ | GET /stats/monthly?month=YYYY-MM |
| getStatsAnnual(year) | ✅ | GET /stats/annual?year=YYYY |
| MonthlyStats and AnnualStats interfaces in api.ts | ✅ |  |
| Stats component wired to real API data | ✅ | Monthly target progress bar, status distribution, annual bar chart |
| Bar chart from monthlyBreakdown | ✅ | Built with Recharts |
| Director/owner area stats | ✅ | Full Organisation.tsx with per-user drill-down and 12-month trend (see extras section) |
| handleSetThemeMode → updatePreferences({ theme }) | ✅ |  |
| Notification / accessibility toggles → updatePreferences(...) | ✅ |  |
| useWebSocket(onPresenceUpdate) hook | ✅ | frontend/src/hooks/useWebSocket.ts |
| Subscribe to today’s date on connect | ✅ | Sends { type: 'subscribe', date: today } on open |
| Auto-reconnect with exponential backoff | ✅ | Delays double on each failure, capped at ~8 s |
| days state updated on presence_update message | ✅ | App.tsx merges updated bookedCount, totalCapacity, rooms, extras for the matching date |
| Day / DayPresence type extended with rooms[] and extras | ✅ | types.ts |

## Summary: Gaps (❌ and ⚠️)

### Missing features (❌)

#### 1. Server-side room-type validation at booking

- Spec reference: M1 Room Routes — “lab (lab_responsible only), admin (admin_member only), management (director/owner only)”

- Current state: GET /rooms filters rooms by role correctly. POST /presence and POST /presence/:date/checkin do not re-validate the room type against the user’s role.

- Risk: A user with employee role can submit a booking for the lab or admin room if they bypass the frontend.

- To fix: In upsertStatus and the checkin handler, after resolving the target room, check that user.role is in the allowed set for that room.type. Return 403 if not.

#### 2. Colleague area visibility filtering

- Spec reference: M5 RBAC — “employee / lab_responsible / admin_member: see colleagues in own area + own project teammates”

- Current state: getColleaguePresences() returns all users. No area field exists on the User model.

- Risk: All roles can see all colleagues’ presence, breaking the intended privacy model.

- To fix:

  - Add area: string (or a controlled enum) to the User model.

  - Populate area during onboarding or via an admin route.

  - In getColleaguePresences(), filter to user.area === requestingUser.area, then always include all requestingUser.teammates regardless of area.

#### 3. Standard unbooking tracking

- Spec reference: M5 Stats — “unbooking.standard: in_office/waiting_list cancelled before the last-minute window”

- Current state: unbooking.standard is hardcoded to 0. Only isLastMinuteUnbooking (same-day or next-day cancellation) is tracked.

- Risk: Stats show 0 standard unbookings even when users regularly cancel ahead of time.

- To fix: Add a wasUnbooked: boolean field to the WorkingStatus model. Set it to true in upsertStatus whenever a booking is removed (any timing). In getMonthlyStats, compute standard = count where wasUnbooked AND NOT isLastMinuteUnbooking.

### Deviations (⚠️)

#### 4. JWT in sessionStorage instead of httpOnly cookie

- Spec reference: M1 — “Cookie-based session (httpOnly, sameSite: lax, secure in prod)”

- Reason: Railway deploys frontend and backend on different subdomains. Browsers block SameSite=lax cookies on cross-origin requests. The workaround — storing the JWT in sessionStorage and sending it as Authorization: Bearer — was chosen deliberately. sessionStorage is cleared when the tab closes, limiting the XSS exposure window compared to localStorage.

- Action needed: None unless both services are moved to the same origin (e.g., via a reverse proxy). If that happens, remove the sessionStorage logic and rely solely on the httpOnly cookie.

## Summary: Extras (➕)

Everything below was implemented beyond the original spec. For each item, the reason it was added is explained.

| Extra | Where | Why |
| --- | --- | --- |
| GET /presence/:date/colleagues | presence.routes.ts | DailyDetail.tsx needs to show who is in the office on a specific day. The monthly GET /presence?month=… response includes up to 10 colleague avatars, but the detail view requires the full list with names, rooms and confirmation status. Rather than re-fetching the full month, a dedicated date-scoped endpoint was added. |
| GET /admin/stats/:userId/monthly | admin.routes.ts | Organisation.tsx implements a per-colleague drill-down for directors. It needs to fetch any user’s monthly stats, which is not exposed by the user-scoped GET /stats/monthly. |
| POST /admin/seed | admin.routes.ts | Automated test data generation for demo and development. The seed service creates 80+ users with realistic presence patterns spanning 13 months. Without this, QA and demos require manual data entry. |
| Full Organisation.tsx component | frontend/src/ | The original spec said to “add a placeholder note for director/owner area aggregates”. The full component was built instead, including a 12-month adherence trend line and per-colleague drill-down. This goes beyond spec but was already designed in the prototype. |
| AdminBar.tsx | frontend/src/ | Provides a UI button to trigger the seed endpoint. Avoids needing curl or Postman during demos. Only visible to owner/director roles. |
| 5 extra notification preference fields | user.model.ts | statusReminder11, statusReminder18, projectTeammateBooking, monthlyOverview, newActivity — added to the Profile UI to plan for future push/email notifications. The toggles are wired to updatePreferences and persisted, but no backend trigger exists yet. |
| 2 extra accessibility fields | user.model.ts | screenReader and highContrast — supported by the frontend Profile UI and CSS classes; not in the original spec but complementary to the specified reducedMotion and textSize. |
| Seed service (backend/src/services/seed.service.ts) | backend | A 300-line deterministic data generator using a seeded PRNG. Produces reproducible datasets for testing. Not called during normal operation — only via POST /admin/seed. |

## Action Items by Priority

| Priority | Issue | Files to change |
| --- | --- | --- |
| 🔴 High | Server-side room-type validation at booking | working-status.service.ts:upsertStatus, presence.routes.ts (checkin handler) |
| 🟡 Medium | Add area field to User model + filter getColleaguePresences() | user.model.ts, working-status.service.ts:getColleaguePresences, migration script |
| 🟡 Medium | Standard unbooking tracking (wasUnbooked flag) | working-status.model.ts, working-status.service.ts:upsertStatus, stats.service.ts:getMonthlyStats |
| 🟢 Low | Implement email triggers for extra notification types (statusReminder, teammate booking, monthly overview) | email.service.ts, scheduler.ts, working-status.service.ts |
| ℹ️ Decision | JWT in sessionStorage vs. httpOnly cookie | No action unless the services are co-located on the same origin |