# QA Readiness Report — Presence App

Prepared for the testing team as a companion to the requirements Excel.
Last updated: 2026-06-19

## TL;DR — What Is Ready to Test

All major modules are implemented and deployed. You can start testing immediately across the full application. The table below gives a quick readiness signal per module, followed by a list of known gaps that are intentional or already tracked — please do not log these as bugs.

## Module Readiness Overview

| Module | Feature area | Ready to test | Notes |
| --- | --- | --- | --- |
| Auth | Google OAuth login (@dblue.it only) | ⚠️ | Requires GCP setup before it can be tested — OAuth consent screen and credentials must be configured on Google Cloud Platform first (see “Out of Scope” section). Use dev login in the meantime. |
| Auth | Dev login (email + password) | ✅ | Only available in staging; hidden in production |
| Auth | Logout | ✅ |  |
| Auth | Protected routes (redirect to /login) | ✅ |  |
| Users | Search colleagues by name / email | ✅ | GET /users?search= |
| Users | Update project teammates (max 5) | ✅ |  |
| Users | Update preferences (theme, notifications, accessibility) | ✅ |  |
| Onboarding | First-time flow: select up to 5 project teammates | ✅ | Shown once on first login |
| Rooms | Room list filtered by role | ✅ | See role matrix below |
| Rooms | Create / edit / deactivate room (owner only) | ✅ |  |
| Rooms | Block deactivation if future bookings exist | ✅ | Should return a conflict error |
| Working Status | Set daily status (in office / remote / mission / leave / sick / parental leave) | ✅ |  |
| Working Status | Bulk-set status across multiple days | ✅ |  |
| Working Status | Sick leave restricted to current day only | ✅ | Future dates should be rejected |
| Working Status | Sick leave confirmation email | ⚠️ | Cannot be tested — SMTP not configured on Railway. The sick status itself can be tested; email delivery cannot. |
| Working Status | Off-time (morning / afternoon / custom hours) | ✅ |  |
| Working Status | Block modification of a confirmed day | ✅ |  |
| Working Status | Retrofit (correct previous month’s status) | ✅ | Own retrofit: any role; admin retrofit for other users: director/owner only |
| Desk Booking | Auto-downgrade to waiting list when office is full | ✅ | Booking in_office when capacity is reached should return waiting_list |
| Desk Booking | FIFO waiting list promotion when a desk frees up | ✅ | Cancel an in-office booking → first person in waiting list gets promoted |
| Desk Booking | Waiting list promotion email | ⚠️ | Cannot be tested — SMTP not configured on Railway. The promotion logic itself (status change) can be verified, but the email delivery cannot. |
| Check-in | “Say Good Morning” — confirm today’s presence | ✅ | Only available for the current day |
| Check-in | Room + desk selection at check-in | ✅ |  |
| Check-in | Block check-in if on waiting list | ✅ |  |
| Check-in | Remote check-in (no room required) | ✅ |  |
| Stats — Personal | Monthly confirmed days vs. target | ✅ |  |
| Stats — Personal | Status distribution (in office / remote / mission / leave / sick) | ✅ |  |
| Stats — Personal | Annual breakdown (month-by-month bar chart) | ✅ | Only shows completed months |
| Stats — Personal | Last-minute unbooking count | ✅ |  |
| Stats — Org | Organisation-wide stats (director/owner only) | ✅ | Average confirmed days, users above/below target |
| Stats — Org | Per-colleague drill-down (director/owner only) | ✅ |  |
| Profile | Theme preference (light / dark / system) | ✅ | Persisted to backend |
| Profile | Accessibility preferences (reduced motion, text size, screen reader, high contrast) | ✅ |  |
| Profile | Notification preferences toggles | ⚠️ | Toggle UI and persistence can be tested. Email delivery cannot be tested — SMTP not configured on Railway. Additionally, 4 of 6 notification types (Status reminder 11:00, Status reminder 18:00, Project teammate booking, Monthly overview) have no email implementation yet (see Known Gaps #4). |
| Profile | Manage project teammates (add / remove) | ✅ |  |
| Real-time | Live desk count update without page refresh | ✅ | WebSocket broadcast on any booking change |
| Auto-confirm | Mission / leave / sick / parental leave auto-confirmed at 23:59 | ✅ | Scheduled job — difficult to test manually without mocking time |

## Role × Room Access Matrix

| Role | open_space | lab | admin | management |
| --- | --- | --- | --- | --- |
| employee | ✅ | ❌ | ❌ | ❌ |
| lab_responsible | ✅ | ✅ | ❌ | ❌ |
| admin_member | ✅ | ✅ | ✅ | ❌ |
| director | ✅ | ❌ | ❌ | ✅ |
| owner | ✅ | ✅ | ✅ | ✅ |

⚠️ Known gap: the frontend correctly hides rooms the user cannot access, but the backend does not yet re-validate the room type at booking time. A room-type bypass via a direct API call is currently possible. This is tracked and will be fixed — do not log as a new bug.

## Known Gaps — Do Not Log as Bugs

These items are already tracked on the development side. Filing them again as bugs would create noise. If you observe a behaviour that is not in this list and looks wrong, please do log it.

| # | What | Observed behaviour | Expected per spec | Status |
| --- | --- | --- | --- | --- |
| 1 | Room-type validation at booking | A user with employee role can book a lab room via direct API call | Backend should reject with 403 | In backlog |
| 2 | Colleague visibility by area | All roles see all colleagues’ presence (not filtered by organisational area) | Employees should only see colleagues from their own area + project teammates | In backlog — User model currently has no area field |
| 3 | Standard unbooking count | unbooking.standard always shows 0 in Stats | Should count bookings cancelled with sufficient advance notice | In backlog — requires a new model field (wasUnbooked) |
| 4 | Notification emails for some preference toggles | Toggling Status reminder at 11:00, Status reminder at 18:00, Project teammate booking, Monthly overview saves the preference but sends no email | These toggles should trigger actual notifications | Stubs — email templates not yet implemented |
| 5 | JWT in session vs. cookie | Auth token is stored in sessionStorage instead of an httpOnly cookie | Original spec called for a cookie | Deliberate decision due to cross-domain CORS on Railway; not a bug |

## Suggested Testing Priority

Given the team bandwidth, I suggest tackling modules in the following order — starting from the user-facing flows most likely to have edge cases, then moving to admin/role-restricted features.

- Auth flow — Google login, rejection of non-@dblue.it, logout, protected route redirect.

- Onboarding — First-login flow, teammate selection, skip path.

- Working Status — All 9 status types, date validation (sick on future date), confirmed-day block, bulk update.

- Desk Booking + Waiting List — Capacity limit triggers waiting_list, FIFO promotion, last-minute unbooking flag.

- Check-in — All three paths (in_office with room, office_no_desk, remote), wrong-day attempt, waiting-list block.

- Off-time — Set / update / delete morning, afternoon, custom hours.

- Retrofit — Own previous-month correction, director correcting another user, block on current month.

- Stats — Monthly and annual personal stats, organisation view (requires director/owner account).

- Profile — Theme, accessibility, notification toggles, teammate management.

- Real-time — Book/cancel a desk on device A, observe live count update on device B.

- Room management — Create, edit, deactivate; block deactivation with active bookings (owner account required).

- RBAC — Confirm that each role sees only the rooms and data they are allowed to access.

## Test Account Setup

To cover all role scenarios, you will need at least the following accounts in the staging environment:

| Role | Purpose |
| --- | --- |
| employee | Basic presence flow |
| lab_responsible | Lab room access |
| admin_member | Admin room access |
| director | Organisation stats, per-user retrofit |
| owner | Room management, role changes, seed endpoint |

If the seed endpoint (POST /admin/seed, owner only) has been triggered, 80+ test users are already available in the DB covering all roles.

## Out of Scope (not yet implemented at all)

| Feature | Note |
| --- | --- |
| ⚠️ Google OAuth — action required | OAuth credentials have not yet been configured on Google Cloud Platform. Before Google login can work in any environment, the following steps must be completed manually: (1) create a project on GCP, (2) enable the Google OAuth 2.0 API, (3) configure the OAuth consent screen (app name, support email, authorised domain dblue.it), (4) create OAuth 2.0 credentials (Web application type), (5) add the Railway backend callback URL as an authorised redirect URI (https://<backend-url>/auth/google/callback), (6) copy GOOGLE_CLIENT_ID and GOOGLE_CLIENT_SECRET into the Railway backend environment variables. Until this is done, dev login is the only available auth method in staging. |
| ⚠️ SMTP email delivery — action required | SMTP credentials are not configured on Railway. All email notifications (waiting list promotion, sick leave confirmation) are silently logged to the backend console instead of being sent. To enable: set SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS, SMTP_FROM in the Railway backend environment variables. Until then, any feature involving email delivery cannot be fully tested (marked ⚠️ in the table above). |
| E2E tests (Playwright) | Test files exist in e2e/ but cannot run in CI until Google OAuth is configured |